

**Infrastructure Investments**

**Rosewood Area Water System Improvements (WM3925)**

# Construction of approximately 115,500 linear feet of 12-inch, 8-inch and 6-inch water mains along various roads in the Rosewood Neighborhood over the course of three phases.

**S Kilbourne Rd**

**Phs 1**

**Phs 2**

**Phs 3**

**S Ott Rd**

**S Maple St**

**Rosewood**

|  |  |
| --- | --- |
| Schedule:Phase 1 Construction Start Date: Fall 2023Phase 1 Construction Completion: Spring 2025Phase 2 Construction Start Date: Spring 2024\*Phase 2 Construction Completion: Fall of 2026\*Phase 3 Construction Start Date: Fall 2024\*\*Phase 3 Construction Completion: Spring 2027\*\*\*Pending permitting and material availability\*\*Pending funding and material availability | Approximate Cost: $12 Million – Phase 1$10 Million – Phase 2$12 Million – Phase 3For More Information: **Aaron Marshall, PE, Senior Civil Engineer**  Email: Aaron.Marshall@ColumbiaSC.gov Phone: 803-545-3265 |



**Rosewood Area Water System Improvements**

**Public Information Meeting**

*September 14, 2023 6:00pm*

*Edisto Discovery Park*

Welcome Columbia Water

Project Overview Travis Basnett, Hussey Gay Bell

Construction Expectation Ted Blackwell, LAD Construction

Questions & Answer Session All Stakeholders

*Key Project Contact Information*

Aaron Marshall, PE

Senior Civil Engineer, Columbia Water

803.545.3265 | [Aaron.Marshall@ColumbiaSC.gov](mailto:Aaron.Marshall@ColumbiaSC.gov)

Matt Blackwell

Construction Inspector, City of Columbia

803.216.4590| [Matthew.Blackwell@ColumbiaSC.gov](mailto:Matthew.Blackwell@ColumbiaSC.gov)